## Slide 1
GE Predix
Microservices & API
June 9, 2016
Status Reporting

## Slide 2
May 2nd To May 27th
Overall Plan

## Slide 3: Basic Building Blocks
Foundational Readiness
POC to verify the loose ends
Initial steps to verify, and identify end points.
Design and Architecting
Finalizing Architecture
ReportsLab with Predix
Identify Microservices
Implement Django
Identify Polymer UI elements
Reports Builder UI Framework
Sample App in Predix
Setting up Asset Model
Setting up Times Series
Test plans for services
Job Scheduler in Predix
POC in Prostgres SQL
Dev Space Build
Set up Predix Account Creation
Predix & Cloud Foundry Learning
Update functional test cases
Overall Test plan
May 2nd To May 27th
% Completion
100%
% Completion
100%
% Completion
100%

## Slide 4: Basic Building Blocks
Challenges
Setting up Dev Build
Asset Model Mapping
Reusing existing application
Identification of Technology
Risks
Reusing of Reports Lab
Availability of a Scheduler
Learnings
Asset Model Structure
Predix and CF
Mitigation
POC using Reports Lab
Rebuild Scheduler a new
May 2nd To May 27th

## Slide 5: Basic Reporting Service
Reporting MicroServices Phase -1
Design and Architecting
Services
Report List
High level API framework
Dojo Event
Preparing Independent modules in Predix
POC
Asset model
PostgreSQL
Timeseries
Polymer components Phase -1
Canvas
Reporting core UI
Line Chart
Polymer components
Blue prints List UI
Report List UI
Timeseries MS
Asset Model MS
Report Lab
Blue prints List
Core Service
Line Chart
Bar Chart
Bar Chart
Review of Test plan and Test cases
May 28th To June 15th
% Completion
100%
% Completion
100%
% Completion
100%
% Completion
100%

## Slide 6: Basic Reporting Service
Challenges
Integration of UI Dynamically
Integration of Services Dynamically
Best Practices for Multi Tenant application
Optimizing Data structure of Asset Model
Risks
Need to evaluate subscription and usage of custom services
SSO Integration
Setting Permissions to individual elements
Build automatic scripts to later stage
Learnings
Creating UI using Polymer Components
Flask framework in Python
Mitigation
We are waiting for the results from Dojo event
May 28th To June 15th

## Slide 7: Basic Reporting Service
Reporting Micro Services Phase -2
Developing Polymer components Phase -2
Pie chart
Vertical Bar chart
Basic Data Table
Integration of UI and Micro Services
Security & Authentication
Polymer components for Pie and Data table
Porting AM & TS Data via upload scripts
API framework
QA Deliverable
Test case document
Test result document
Test evaluation summary report for functional testing
API testing
Publishing & Integrating Postgres MS
Jun 16th – June 30th
% Completion
10%

## Slide 8: Basic Reporting Service
Challenges
Merging multiple apps/services as a bundle app
Risks
Learnings
Spring Scheduler
Mitigation
Jun 16th – June 30th

## Slide 9: Advanced Reporting Service
Reporting Microservices Phase – 3
Reports Other MicroServices
Design and Architecture
  Advanced Line chart 80%
  CP chart 100%
  Image Services 100%
  Loading Blue prints 80%
Developing Polymer components Phase -3
Maintain Report History 100%
Preview PDF 100%
Scheduler Services 100%
  Scheduler UI 100%
  Report History Listing 100%
Data Abstraction Layer 50%
QA Deliverable
Test case document
Test result document
Test evaluation summary report for functional testing
API testing
API Framework Implementation 80%
MicroService for Blob Storage 100%
Jul 1st – Jul 15th

## Slide 10: Advanced Reporting Service
Challenges
Risks
Learnings
Mitigation
Jul 1st – Jul 15th

## Slide 11: Advanced Reporting Features
Manage Report Generation
Data Abstraction Layer
Reports Generation Queuing System – 30% - next week
Repots Generation Workers – 10% - next week
Raw Data Report – 50%
Design and Architecting
Test case document
Test result document
Test evaluation summary report for functional testing
API testing
Reporting Microservice Phase 4
Advanced Data Table – 40%
Base Text Editor – 100%
QA Deliverable
Set up build automation pipelines
Reports Emailer – 100%
Asset Model changes for hierarchy and child assets – 80%
Design / Plan of Monetizing the Reporting MS – 100%
Within Predix - 80%
Outside of Predix – 5%
Report History - 100%
Jul 15th – Jul 30th

## Slide 12: Basic Reporting Service
Challenges
Risks
Learnings
Mitigation
Jun 16th – June 30th

## Slide 13: Advanced Reporting Features
Reporting Microservices
QA Deliverable
Test case document
Test result document
Test evaluation summary report for functional testing
API testing
Reports Generation Queuing System and Workers -60%
Asset Model changes for hierarchy – 100%
Data Table Custom Configurations -100%
Security Integration – 5%
Asset Model Demo for Multiple Hierarchy -100%
Reporting UI
CP Chart – 70%
Duplicate Report – 100%
Resizing inside canvas UI - 100%
Raw Data Report UI – 80%
API Integration
Data Abstraction Layer within Predix - 100%
Data Abstraction Layer outside Predix – 5%
All Assets and Parameters Service – 5%
Advanced Line Chart - 80%
Blue Print Loader – 5%
Advanced Data Table - 40%
Drag/Drop inside Canvas -30%
Aug 1st – Aug 16th

## Slide 14: Advanced Reporting Features
Challenges
Risks
Learnings
Mitigation
Aug 1st – Aug 16th

## Slide 15: Advanced Reporting Features
Reporting Microservices
QA Deliverable
Test case document
Test result document
Test evaluation summary report for functional testing
API testing
Reports Generation Queuing System and Workers -80%
Data Table Custom Configurations -100%
Security Integration – 20%
Reporting UI
CP Chart – 100%
Raw Data Report UI – 100%
API Integration
Data Abstraction Layer outside Predix Architecture – 5%
All Assets and Parameters Service – 40%
Advanced Line Chart - 100%
Blue Print Loader – 100%
Advanced Data Table - 40%
Drag/Drop inside Canvas -30%
Aug 16st – Sep 31st

## Slide 16: InSight & MyPlant Integration
Reporting Microservices
QA Deliverable
Test case document
Test result document
Test evaluation summary report for functional testing
API testing
Reporting UI
API Integration
Data Abstraction Layer outside Predix – 5%
All Assets and Parameters Service – 40%
Advanced Data Table - 40%
Drag/Drop inside Canvas -30%
Data Abstraction Layer outside Predix Architecture
AWS Plan?
MyPlant Integration Phase 1
InSight Integration Phase 1
Sep 1st – Sep 15th

## Slide 17: Enhancements Planned
Unit Conversion
Data Table with External Services
Asset Model without Limits
Packaging and Multi-Tenancy
Billing
Administration UI
Configure App users, their TS/AM Config
UX Design changes
Multi-Y-Axis Chart