## Slide 1
GE InSight Strategy
for APIs & Reporting

## Slide 2
Solution Context
Create secure, scalable API layer to InSight functionality to 3rd party developers
Provide API subscription management and chargeback & billing capabilities through Predix BizOps services
Migrate InSight reporting functionality onto Predix as scalable microservices
Enhance reporting functionality to support multiple data sources
Enhance reporting to allow report delivery to external systems through event notifications/webhooks, HTTP posts
Utilize scalable BLOB storage for report persistence
Solution
InSight does not currently expose its functionality to external developers through APIs
Predix does not currently provide reporting capabilities similar to what is available in InSight
Reporting services in InSight cannot currently deliver reports to external systems through standard integration mechanisms
InSight reports are stored in file system based storage (scalability challenges)
Problem
3rd parties & developers to can easily integrate with the GE InSight platform and rapidly create of new and innovative solutions
GE can meter usage and monetize functionality that today is bundled in InSight
GE InSight’s powerful reporting capabilities will be available to all Predix users and developers
Reporting services will be more robust and able to leverage data from multiple data sources
Reports will be able to be delivered to external systems through robust delivery mechanisms
Reduced infrastructure costs by leveraging cloud computing economies of scale of cloud
Reduced exposure to operational risks, such as downtime, misconfiguration, and performance & scaling challenges
Benefits

## Slide 3: InSight API Strategy
Sites
Controllers
Assets
Parameters
User Mgmt
Role Mgmt
Analytics
Reports Definition
Account Mgmt
Inventory Mgmt
Value Projects
File
Mgmt
Alarms
Comments
Annotations
Missed Updates
Reports Generation
Reports Mgmt
Reports Distribution
Fleet Mgmt
Sites & Controllers
Reporting
Account Activity
Time Series Data
Security
Account Management
Assets
Trends
Http
Cassandra
Insight Web Services
Scrubbing Webservices
Active MQ
UI Client
Hybrid Client
Native Client
Site Management
Oracle DB
Data Controllers Management
Security Management
Reporting Management
Metrics Reporting
Cassandra
Webservices
Rho Webservices
REST/HTTPS
Leverages existing InSight web services in-place where feasible
Minimizes changes required to existing InSight UI, services, backend code, and data
New API layer
built as microservices on Predix Cloud
Initial Focus Area

## Slide 4: Reporting Services on Predix
Data Federation Services
Reporting Services
InSight Managed Devices
Data
Ingestion
Cassandra Web Services
Time
Series
Data
Web
Insight Web Services
Asset/
Metadata
INSIGHT
PREDIX
Predix Asset Data Service
Predix Time Series Data Service
EXTERNAL
External Data
Predix Managed Devices
Data Ingestion
Mobile
Hybrid
External Systems
Event Notifications/Web Hooks
Blob Storage
10
01
Email
File Upload
HTTP GET
HTTP
GET
HTTP
GET
HTTP
GET
HTTP
GET
Asset Data
Time Series Data

## Slide 5
Timeline
Week 1-2
Week 3-6
Week 7-9
Week 10-12
-
Conception & Design
Populate initial product backlog
High Level Sprint Planning, Backlog Grooming
Refine user stories and define acceptance criteria
Develop API specifications for APIs in scope for early iterations
High level analysis/design/ test planning for early iterations
Reporting Lift & Shift onto Predix Cloud
Migrate current reporting codebases to microservices architecture
Migrate report data sources, metadata, and schedules to data sources on Predix
Update reporting services code to store and retrieve report metadata from new Predix data sources
Automate build/deployment pipeline
Data Federation Services Buildout
Evaluate and select dependency packages to handle integration & mapping of data from disparate sources
Stand up integration tech packages on Predix
Create and test data mapping workflows to normalize and transform data from multiple data sources for reporting
Integrate with Predix security layers (OAuth2 etc.)
Refine initial API and enable for integration with reporting
Week 13-15
Reporting Services Buildout
Foundational Readiness
Onboard architect, technical product owner, dev engineers, SDETs
Training & indoctrination for dev engineers on Predix cloud, microservices frameworks, tools, processes and methodology in use on project
Set up Agile team tools (JIRA, Confluence, etc.)
Set up architecture repository
Set up quality management tools
Reporting service donor code enhanced to leverage data federation services
First proof of use of multiple data sources in reporting
Reporting services using blob storage for generated reports
Reporting services able to deliver reports to third parties via HTTP (webhooks/upload)

## Slide 6: Team Structure
Role | Responsibilities and Locations | Skill Sets and Experience
Microservices Architect | Responsibilities: Provide Cloud, Microservices, and Java design and development best practices Provide Subject Matter Expertise in Microservices development and deployment Location: 1 Resource On-Site supported additionally from UST Cloud Architecture practices | Key role – master of everything Must have minimum 10 years of IT experience Cloud Foundry expertise Proficient in API Design concepts and best practices for RESTful service design Expert level Java EE. Java EE certification preferred Must be familiar with Python, PHP, HTML5, and AngularJS Expert level at modern software paradigm, e.g., single page applications Must have solid understanding of 12 factor principle and self-contained systems (SCS) Expert level DevOps Automation - automate continuous integration and enable continuous delivery - build/deployment automation Must be able to development reusable frameworks, components, and templates Must be able to recognize the structural and behavior patterns and have the judgment to apply the appropriate solution patterns Must be competent in agile development and team tools setup and configurations Define requirements/Acceptance Criteria definition & refinement for early sprints Identify development tools, standards, and guidelines Setup tools, assets, APIs repositories Must have great communication skills to all levels of stakeholders
Technical Product Owner | Responsibilities: Iteration planning Manages and coordinates the backlog and implementation User Story elaboration Location: 1 Resource On-Site | Must have 8-10 years IT experience Must have expert level knowledge of agile development Must have experience with Cloud Foundry, Java EE, DevOps, CI/CD Must be familiar with Python, PHP, HTML5, and AngularJS Must be a team builder, team enabler, and conflict competent Must possess organizational dynamics awareness and be able to tackle challenging incidents gracefully Define requirements/Acceptance Criteria definitions & refinements Must be expert at user story elaborations Must have great communication skills to all levels of stakeholders

## Slide 7: Team Structure (cont’d)
Role | Responsibilities and Locations | Skill Sets and Experience
Software Dev Engineers | Responsibilities: Develop defined Microservices Unit test developed Microservices Support QA Location: 4 Software Development Engineers On-site | Must have 6-8 years IT experience Must have experience agile development Must have experience with Cloud Foundry, Java EE, DevOps, CI/CD Must be familiar with Python, PHP, HTML5, and AngularJS Must have a good understanding what are microservices, what problems do they solve, and what are the challenges with them Must be able to understand requirements and be able to deliver code consistent with requirements, architecture, development standards and guidelines Must be competent in automated unit testing Must be a team player – willing to learn, teach, and share. Must be enthusiastic and willing to jump out of comfort zone
SDETS(QA Software Dev Engineers in Test) | Responsibilities: Functional test of Microservices in sprint Non-functional test of epic product Location: 2 SDETS On-site | Must have 6-8 years IT experience Must have some level of Software Dev Engineer skills Must be able to validate software against specifications Must be able to setup test environment Must be able to setup configurations for various environments Must be able to create and execute test scripts against specifications and produce results Must be self-starter
Cloud Infra Architect | Responsibilities: Setting up compute instances Setting connectivity Setup fence, transaction, and data security Setup audits, logging, monitoring and dashboards Location: 1 Cloud Architect On-site | Must have 6-8 years cloud infrastructure experience Must be able to grasp the big picture quickly Must be able to point out missing pieces, make recommendations, and be able to accept the ultimate decisions Must have good communication skills Must be a team player – willing to learn, teach, and share Must be enthusiastic and willing to jump out of comfort zone Required in fulltime capacity only up to the first 3 sprints and can be scaled back to 50% beyond that.

## Slide 8: Commercials
GE Microservices Proposal |  | 
 | Roles | Labor
Weekly | (1 Architect, 1 Technical Lead/Product Owner, 4 Software Dev Engineers, 2 SDETS) | $ 18,200
16 Weeks | (1 Architect, 1 Technical Lead/Product Owner, 4 Software Dev Engineers, 2 SDETS) | $291,200
* Not including travel expenses which will be billed at actuals. |  | 
Role |  | Hourly Rate
Cloud Development Architect – Onsite |  | $150.00
Technical Lead/Product Owner – Onsite |  | $115.00
Software Dev Engineers – Onsite |  | $95.00
SDETS - Onsite |  | $95.00
Cloud Infrastructure Architect - Onsite |  | $150.00
PLACEHOLDER: DO NOT USE

## Slide 9
Appendices

## Slide 10: Indicative Client Case Studies
Large US Private Healthcare Firm
Top Mobile Communications Company
Design, develop, validate, and implement first phase of microservices in an effort to migrate from a monolithic SOA architecture to an agile microservice enabled architecture.
Industry Leading Credit Rating Company
Develop microservices Best Practices to be implemented by the architecture CoE
Develop proof of concept web application using PaaS, microservices, and Container technology
Design and implement prototype architecture to enable rapid development for client customers
Develop microservices in Java using the Spring framework
Architecture components include Pivotal Cloud Foundry and Docker Containers to deliver to a cloud environment
Utilize industry leading API management platform