## Slide 1
GE InSight Strategy
for APIs & Reporting

## Slide 2
Solution Context
Create secure, scalable API layer providing 3rd party developers access to InSight functionality
Enhance reporting functionality to support multiple data sources
Enhance reporting to allow report delivery to external systems through event notifications/web hooks, HTTP posts
Implement API usage metering and subscription management to enable chargeback & billing scenarios
Solution
InSight does not currently expose APIs to allow 3rd-party developers to create their own solutions based on the functionality available in InSight
Subscription management, usage metering, chargeback & billing strategy in InSight is not readily extensible to cover envisioned API scenarios
Current reporting functionality in InSight cannot leverage multiple data sources outside of InSight
A future need has been identified for InSight to have the ability to deliver reports to external systems through standard integration mechanisms (ex: HTTP POST)
Problem
3rd parties & developers to can easily integrate with the GE InSight platform and rapidly create of new and innovative solutions
GE can meter usage and monetize functionality that today is bundled in InSight
GE InSight’s powerful reporting capabilities will be available to 3rd party users and developers
Reporting services will be more robust and able to leverage data from multiple data sources
Reports will be able to be delivered to external systems through robust delivery mechanisms
Reduced exposure to operational risks, such as downtime, misconfiguration, and performance & scaling challenges
Reduced infrastructure costs by leveraging cloud computing economies of scale of cloud
Benefits
REFRAME AS OPPORTUNITIES/GOALS/OUTCOMES

## Slide 3: InSight Platform Vision
Current State
UI
Application Services Layer
Backend Dependencies
Infrastructure
Middle Tier Application
Code
Future State
APIs enable 3rd-party developers to create innovative solutions
Microservices architecture enables:
  Rapid, low impact evolution & replacement
  Robust fault isolation
  Deployment automation & flexibility
  On-Demand Scalability
  Small Testing Scope
  Simple Optimization
  Flexible Versioning
  Shortened time-to-value
Standardized platform services simplify:
  Security management
  API Subscription management
  Usage Metering
  Chargeback & Billing
Cost efficiency is improved by leveraging cloud computing economies of scale and reducing the need to maintain separate infrastructure
X
X
X
X
X
APIs
Platform Services
Backend Dependencies
Microservices
UI
Data Services

## Slide 4: Microservices Transformation Process
Expose as APIs
UI
Application Services Layer
Backend Dependencies
Infrastructure
Middle Tier Application
Code
Microservices Platform
Platform Services
Backend Dependencies
Data Services
InSight
$
Platform Security
Usage Metering
Billing & Chargeback
…
Extract “vertical slice” of application functionality
Microservice 1
Microservice 1
UI
Logic
API
Data
Package as Microservice(s)
Microservice 2
UI
Logic
API
Data
Microservice n
UI
Logic
API
Data
Microservice 2
Microservice n
Deploy on Microservices Platform
1
2
3
4
InSight API Layer

## Slide 5: InSight API Layer
UI
Application Services Layer
Backend Dependencies
Infrastructure
Middle Tier Application
Code
Microservices Platform
InSight API Layer
Platform Services
Backend Dependencies
Data Services
InSight
$
Platform Security
Usage Metering
Billing & Chargeback
API calls are routed into the application services layer in Insight
APIs leverage platform services and are decoupled from back-end dependencies
…
REST/HTTPS
InSight capabilities exposed via APIs

## Slide 6: InSight API Opportunity Landscape
Sites
Controllers
Assets
Parameters
User Mgmt
Role Mgmt
Analytics
Reports Definition
Account Mgmt
Inventory Mgmt
Value Projects
File
Mgmt
Alarms
Comments
Annotations
Missed Updates
Reports Generation
Reports Management
Reports Distribution
Fleet Mgmt
Sites & Controllers APIs
Reports APIs
Analytics APIs
Activity APIs
Time Series Data
Data APIs
Security APIs
Account APIs
Assets APIs
Trends
Trends API
Rationale
Fast time to value
Low Risk of undesirable “ripple effects” of changes due to high cohesion and loose coupling in reporting today
Changing anyway: Need to touch reporting anyway to add desired enhancements
  Multiple data sources
  Reports delivery via standard web mechanisms (HTTP POST)
Opportunities to gain scalability improvements at same time
  Report metadata currently stored in Oracle; migrating to scalable database will support larger customer base
  Generated reports are currently stored in network file storage; S3-like BLOB storage preferred for achieving true Web scale
Initial Focus Area

## Slide 7: Reporting User Stories
As an InSight user,
I want to be able to create reports using data from multiple data sources,
Whereas today, I can only report on
data within InSight.
As a user,
I want to receive reports via HTTP POST to my Web-connected system(s)
Whereas today, I can only receive reports via other channels (email, FTP, Web download)

## Slide 8: Reporting: Current State
PRIVATE
Cassandra Web Services
Time
Series
Data
Insight Web Services
Asset Data
InSight
Report Blueprints
Report Templates
Report Definitions
Report Schedules
Report Generation
Report
Generation Workers
Email
Report Distribution
Network File Storage
Reporting Web Services
Web
Hybrid
Mobile
Generated Reports
Network File Storage
PUBLUC
Public Component
Private Component
LEGEND

## Slide 9: Reporting: Future State
Cassandra Web Services
Time
Series
Data
Insight Web Services
Asset Data
InSight
Microservices Platform
Report Blueprints
Report Templates
Report Definitions
Report Schedules
Report Generation
Reporting APIs
Report
Generation Workers
Generated Reports
Email
WebHooks/ Event
Notifications
Report Distribution
Time
Series
Data
Asset Data
S3 BLOB storage
101010
010101 101010 010101 101010
Data Federation
Reporting Web Services
Data Source Definitions
Data Transformations
Public API (Existing)
Public API (New)
Private API (New)
LEGEND
Web
Hybrid
Mobile
PRIVATE
PRIVATE
PUBLUC
PUBLIC

## Slide 10
Prospective Timeline
Weeks 3-4
Conception & Design
Populate initial product backlog
Refine user stories and define initial acceptance criteria
Backlog Grooming, Iteration Planning,
JEDI design (Just Enough Design Initially): High level analysis/design/ test planning for early iterations
First cut of API specifications for reporting services APIs
Create test plans for reporting services APIs
Walkthrough: API designs & specifications, user stories
Weeks 5-6
Reporting Services Buildout
Migrate report metadata & schedules data sources to scalable cloud databases
Migrate current report codebase to microservices architecture
Enhance reporting services to use scalable blob storage for generated reports
Integrate with security layers (OAuth2 etc.)
Demo: reporting services operational on cloud
Weeks 7-8
Data Federation Services Buildout
Evaluate, select & stand up OSS packages for data mapping & integration
Create and test workflows to normalize & transform data from multiple data sources
Integrate with security layers (OAuth2 etc.)
Enable for integration with reporting services
Demo: data federation services
Weeks 1-2
Foundational Readiness
Onboard architect, technical product owner, dev engineers, SDETs
Training & indoctrination for dev engineers on targeted microservices/ cloud platform(s), microservices frameworks, tools, processes and methodology in use on project
Set up Agile team tools (JIRA, Confluence, etc.)
Set up architecture repository
Set up quality management tools
Set up build automation pipelines (CI/CD) for new microservices
Weeks 9-10
Reporting Services Enhancements
Enhance reporting services to leverage data federation services
Refine data federation API as needed
Refine reporting services APIs to add seamless overlay to data federation services (specification of data sources, mappings, etc. in report metadata)
Demo: multiple data sources in reporting
Weeks 11-12
Reporting Services Enhancements
Enhance reporting services to add capabilities to deliver reports to third parties via HTTP (webhooks/upload)
Demo: reports delivered through HTTP (webhooks/ upload)
Weeks 13-15+
Additional API buildouts
…

## Slide 11: Team Structure
Role | Responsibilities and Locations | Skill Sets and Experience
Microservices Architect | Responsibilities: Provide Cloud, Microservices, and Java design and development best practices Provide Subject Matter Expertise in Microservices development and deployment Location: 1 Resource On-Site supported additionally from UST Cloud Architecture practices | Key role – master of everything Must have minimum 10 years of IT experience Cloud Foundry expertise Proficient in API Design concepts and best practices for RESTful service design Expert level Java EE. Java EE certification preferred Must be familiar with Python, PHP, HTML5, and AngularJS Expert level at modern software paradigm, e.g., single page applications Must have solid understanding of 12 factor principle and self-contained systems (SCS) Expert level DevOps Automation - automate continuous integration and enable continuous delivery - build/deployment automation Must be able to development reusable frameworks, components, and templates Must be able to recognize the structural and behavior patterns and have the judgment to apply the appropriate solution patterns Must be competent in agile development and team tools setup and configurations Define requirements/Acceptance Criteria definition & refinement for early sprints Identify development tools, standards, and guidelines Setup tools, assets, APIs repositories Must have great communication skills to all levels of stakeholders
Technical Product Owner | Responsibilities: Iteration planning Manages and coordinates the backlog and implementation User Story elaboration Location: 1 Resource On-Site | Must have 8-10 years IT experience Must have expert level knowledge of agile development Must have experience with Cloud Foundry, Java EE, DevOps, CI/CD Must be familiar with Python, PHP, HTML5, and AngularJS Must be a team builder, team enabler, and conflict competent Must possess organizational dynamics awareness and be able to tackle challenging incidents gracefully Define requirements/Acceptance Criteria definitions & refinements Must be expert at user story elaborations Must have great communication skills to all levels of stakeholders

## Slide 12: Team Structure (cont’d)
Role | Responsibilities and Locations | Skill Sets and Experience
Software Dev Engineers | Responsibilities: Develop defined Microservices Unit test developed Microservices Support QA Location: 4 Software Development Engineers On-site | Must have 6-8 years IT experience Must have experience agile development Must have experience with Cloud Foundry, Java EE, DevOps, CI/CD Must be familiar with Python, PHP, HTML5, and AngularJS Must have a good understanding what are microservices, what problems do they solve, and what are the challenges with them Must be able to understand requirements and be able to deliver code consistent with requirements, architecture, development standards and guidelines Must be competent in automated unit testing Must be a team player – willing to learn, teach, and share. Must be enthusiastic and willing to jump out of comfort zone
SDETS(QA Software Dev Engineers in Test) | Responsibilities: Functional test of Microservices in sprint Non-functional test of epic product Location: 2 SDETS On-site | Must have 6-8 years IT experience Must have some level of Software Dev Engineer skills Must be able to validate software against specifications Must be able to setup test environment Must be able to setup configurations for various environments Must be able to create and execute test scripts against specifications and produce results Must be self-starter
Cloud Infra Architect | Responsibilities: Setting up compute instances Setting connectivity Setup fence, transaction, and data security Setup audits, logging, monitoring and dashboards Location: 1 Cloud Architect On-site | Must have 6-8 years cloud infrastructure experience Must be able to grasp the big picture quickly Must be able to point out missing pieces, make recommendations, and be able to accept the ultimate decisions Must have good communication skills Must be a team player – willing to learn, teach, and share Must be enthusiastic and willing to jump out of comfort zone Required in fulltime capacity only up to the first 3 sprints and can be scaled back to 50% beyond that.

## Slide 13: Commercials
GE Microservices Proposal |  | 
 | Roles | Labor
Weekly | (1 Architect, 1 Technical Lead/Product Owner, 4 Software Dev Engineers, 2 SDETS) | $ 18,200
16 Weeks | (1 Architect, 1 Technical Lead/Product Owner, 4 Software Dev Engineers, 2 SDETS) | $291,200
* Not including travel expenses which will be billed at actuals. |  | 
Role |  | Hourly Rate
Cloud Development Architect – Onsite |  | $150.00
Technical Lead/Product Owner – Onsite |  | $115.00
Software Dev Engineers – Onsite |  | $95.00
SDETS - Onsite |  | $95.00
Cloud Infrastructure Architect - Onsite |  | $150.00
PLACEHOLDER: DO NOT USE

## Slide 14
Appendices

## Slide 15: Indicative Client Case Studies
Large US Private Healthcare Firm
Top Mobile Communications Company
Design, develop, validate, and implement first phase of microservices in an effort to migrate from a monolithic SOA architecture to an agile microservice enabled architecture.
Industry Leading Credit Rating Company
Develop microservices Best Practices to be implemented by the architecture CoE
Develop proof of concept web application using PaaS, microservices, and Container technology
Design and implement prototype architecture to enable rapid development for client customers
Develop microservices in Java using the Spring framework
Architecture components include Pivotal Cloud Foundry and Docker Containers to deliver to a cloud environment
Utilize industry leading API management platform

## Slide 16: Current InSight Infrastructure (Production)
Web Proxies
cihcispwata301v
cihcispwata302v
cihcispwata303v
SpotFire
amusalpwt8qas03 .logon.ds.ge.com
SpotFire
Scheduler
ADS
Amuscinwt8db02 .logon.ds.ge.com
Reporting
Web Service (Reporting) amuscinwt8app32.logon.ds.ge.com
Spotfire Web Player
amuscinwtlprep1.cloud.ge.com
amuscinwtlprep2.cloud.ge.com
Oracle
Oracle RAC Cluster
Node 1
Node 2
Cassandra Cluster
amuscinwtlcts01.cloud.ge.com
amuscinwtlcts02.cloud.ge.com
amuscinwtlcts03.cloud.ge.com
amuscinwtlcts04.cloud.ge.com
amuscinwtlcts05.cloud.ge.com
amuscinwtlcts06.cloud.ge.com
amuscinwtlcts07.cloud.ge.com
amuscinwtlcts08.cloud.ge.com
pwnlp0990v01.corporate.ge.com
pwnlp0990v02.corporate.ge.com
pwnlp0990v03.corporate.ge.com
pwnlp0990v04.corporate.ge.com
pwnlp0990v05.corporate.ge.com
pwnlp0990v06.corporate.ge.com
pwnlp0990v07.corporate.ge.com
pwnlp0990v08.corporate.ge.com
amusalpwtlcts01.cloud.ge.com
amusalpwtlcts02.cloud.ge.com
amusalpwtlcts03.cloud.ge.com
amusalpwtlcts04.cloud.ge.com
amusalpwtlcts05.cloud.ge.com
amusalpwtlcts06.cloud.ge.com
amusalpwtlcts07.cloud.ge.com
amusalpwtlcts08.cloud.ge.com
Active MQ
Amuscinwtlamq01 .gesm.ge.com
Amuscinwtlamq02 .gesm.ge.com
Data Processing
Scrubbing
Scrubbing 1
Polling Scheduler
Parsing
Alarming (Raw + Calc)
ZenoMail
DCS
Email Polling (CMS Tank Inv 2 SAP)
BMS 2 SAP
Scrubbing Web
Scrubbing 2
Parsing
Alarming (Raw)
FSR
Scrubbing 3
Alarms
RHO
amuscinwtlrho01.cloud.ge.com
amuscinwtlrho02.cloud.ge.com
amuscinwtlrho03.cloud.ge.com
amuscinwtlrho41.cloud.ge.com
VDCCLP1208.vdccin.tsg.ge.com
VDCGLP01142.ics.cloud.ge.com
VDCGLP01143.ics.cloud.ge.com
VDCGLP01144.ics.cloud.ge.com
VDCGLP01145.ics.cloud.ge.com
memcached
Distributed Pre-Compute Platform
amuscinwtlpcm02.cloud.ge.com
amuscinwtlpcm03.cloud.ge.com
amuscinwtlpcm04.cloud.ge.com
amuscinwtlpcm05.cloud.ge.com
amuscinwtlpcm01.cloud.ge.com
Storm Nimbus
Storm UI
Rho Precomputes
ZooKeeper
Kafka
Storm Supervisor
Insight UI
waterrmd02. cloud.ge.com
waterrmd01.cloud.ge.com
waterrmd03. cloud.ge.com
waterrmd04. cloud.ge.com
PHP Web Service
memcached

## Slide 17: Lift & Shift to IaaS
Current
Deployment Model
UI
Application Services Layer
Backend Dependencies
Infrastructure
Middle Tier Application
Code
Lift and Shift to IaaS
IaaS Deployment Model
Benefits
Reduce infrastructure costs by leveraging cloud computing economies of scale
Enable greater scale
Minimal application changes required
Challenges
Paradigm shift, requires new
  Tools
  Governance
  Skills & Operational Experience
Security concerns in public cloud
  Perimeter security
  Endpoint security
  Multi-tenancy
  Securing data at rest
Additional challenges
  Complexity
  Transparency
  Control
Drawbacks
Still need to manage and operate infrastructure
Data Services

## Slide 18: Predix Cloud Platform
Resources – App Dev Tools
DevBox - Predix-ready bundle of preinstalled and preconfigured app development tools
Buildpack - Cloud Foundry - Cloud Foundry compatible buildpacks
Machine Data Simulator - generate time series test data series, Machine, Analytics and Visualization
Edge Software & Services
Machine - enables machine to machine, machine to cloud, and machine to human connectivity
Edge Manager - Deployment and Monitoring
Connectivity - plug-n-play, secure, and reliable connectivity services
Data Management Services
Asset Data - create and store machine asset models
Time Series - Manage, ingest, store and analyze data
SQL Database - PostgreSQL
Key-Value Store - redis - key-value cache and store
AMQP - RabbitMQ - messages between apps, components and devices
Blobstore - Binary large object storage
Analytics Services
Analytics Catalog
Analytics Runtime - elastic execution
Analytic User Interface - to upload, validate, and run analytics
GeoEnhance - pitney bowes - for location services
Security Services
User Account & Authentication
Access Control Service - Robust access control
Tenant Management - instance provisioning for tenants and runtime access
App Services
Views - Control layout and component for UI
Workflow - azuqua - for workflows between apps
Mobile Services
Mobile SDK - quickly build mobile apps to monitor, service, and maintain assets
Mobile Service - design, develop, and deploy mobile apps
DevOps Services
Logging - Logstash - log, save, search, and visualize logs
Commercialization Services
Business Operations - nurego - to monetize services using subscription mgmt., profitability analysis, and customer segmentation
Platform for future of all GE applications and services
Built on Pivotal Cloud Foundry PaaS
Rich services ecosystem
Microservices-based architecture
Pre-built templates & accelerators
UI components for Web & Mobile